Project Planning & Management Document

# 1. Project Overview

- Dancing Doll

- Shifa Bhiwani, Anika Chatterjee

# 2. Team Roles & Responsibilities

| Member Name | Role | Responsibilities |
| --- | --- | --- |
| Shifa |  | MIT app interface MDF cutting files testing physical product execution |
| Anika |  | Code building circuit testing with code 3d model simulation and final model for printing Structural iterations and calculations Final PPT Making Physical product execution |

Clearly define who is responsible for what (software, electronics, documentation, etc.)

# 3. Project Timeline & Milestones

| Week | Goals | Deliverables | Status |
| --- | --- | --- | --- |
| Week 0 | Ideation and planning of concept | Outline of idea with all required components and working process detailed | Done |
| Week 1 | Detailed breakdown of functioning of parts and | Work delegation and full concept plan ready | Done |
| Week 2 | Physical model structure | Ready the structure to integrate the circuit | Change in concept due to issues and delays in execution of structural building |
| Week 3 | Finish 3/4 of the project | Circuit and working code to be ready | Dc motor replacement required - physical structure not ready, circuit only partly tested |
| Final week | Testing | Final project ready to work -> decorative and aesthetic elements | Structure still being built due to size problems and broken + missing parts, code working, circuit working, MIT working |

# 4. Weekly Progress Log

A table for each week:

## Week 1

- Planned Tasks: full plan and detailed concept

- Completed Tasks: brief project outline + finalising of components

- Challenges Faced: coming to a conclusion about the project outline

- Solutions: start, and make changes as we go rather than spend all our time on deciding

- Next Steps: start building physical structure and code side by side

## Week 2

- Planned Tasks: physical model structure

- Completed Tasks: starting of digital model for 3D printing

- Challenges Faced: learning the software and executing paper model dimensions

- Solutions: split work and get there faster

- Next Steps: finish the structure and integrate circuit

## Week 3

- Planned Tasks: physical model assembly

- Completed Tasks: circuit + code

- Challenges Faced: broken 3d model parts - redoing the physical structure and changing materials and plan course

- Solutions: auto cad files for laser cutting of MDF to create shelves that couldn’t be 3d printed

- Next Steps: finish the structure and integrate circuit

## Week 4

- Planned Tasks: finish and test

- Completed Tasks: circuit + code + MIT + physical structure

- Challenges Faced: misplaced parts leading to delay and lack of testing + stepper motor not spinning

- Solutions: re-make the misplaced part and finish the model

- Next Steps: finish the structure and test